Project Charter Template

| PROJECT NAME |  | PROJECT MANAGERS | Team Name |
| --- | --- | --- | --- |
| Predicting Business Success and Closure Using Yelp Reviews and Metadata |  | Kayode Babalola Qianru Deng (Charlotte) Damola Emmanuel Olayemi Wangcheng Peng Chinenye Alice Anieke | Group 9 |

PROJECT OVERVIEW

| PROBLEM OR ISSUE | Many small and medium-sized businesses face high closure rates due to a lack of insights into early performance signals. Although Yelp provides rich business and customer data, most organizations fail to leverage these insights to predict business success or decline. |
| --- | --- |
| PURPOSE OF PROJECT | To analyze historical Yelp data and identify the key factors distinguishing successful, long-lasting businesses from those that eventually close. The project aims to develop a predictive model that can assess a business's risk of failure based on its early-life signals on the Yelp platform. |
| BUSINESS CASE | By leveraging Yelp’s open dataset, this project will help businesses, investors, and analysts make data-driven decisions regarding success likelihood. Automated insights can reduce business risk, improve customer retention, and increase marketing efficiency. The dashboard and predictive model will serve as valuable tools for businesses aiming to sustain growth and profitability. |
| GOALS / METRICS | Goal 1: Successfully clean, preprocess, and structure the Yelp dataset for analysis and modeling. Goal 2: Develop predictive models (K-Means, Recommendation System, Sentiment Analysis) that achieve meaningful clustering and high accuracy. Goal 3: Create an interactive Tableau dashboard that visualizes business performance, customer patterns, and sentiment trends. Goal 4: Provide actionable recommendations for business owners to improve sustainability and customer engagement. |
| EXPECTED DELIVERABLES | Final Deliverable: Complete predictive analytics solution (models + Tableau dashboard + final report). Interim Deliverables: - Project Charter - Data Preparation Notebook - EDA & Feature Engineering - Model Development (Segmentation, Recommendation, Sentiment Analysis) - Tableau Dashboard - Final Report and Presentation |

PROJECT SCOPE

| WITHIN SCOPE | Data extraction, cleaning, and transformation from Yelp dataset Exploratory Data Analysis (EDA) and visualization Feature engineering for customer/business segmentation, recommendation, and sentiment insights Model development: - K-Means clustering - Recommendation system - Sentiment analysis using NLTK/TensorFlow Model validation and performance evaluation Tableau dashboard creation Documentation and reporting |
| --- | --- |
| OUTSIDE OF SCOPE | Real-time model deployment or API integration Use of paid third-party datasets Proprietary transaction or sales data integration Post-launch customer support or API service |

TENTATIVE SCHEDULE

| KEY MILESTONE (note these are examples below and you can choose to put in whatever you like from a Milestone basis) | START | FINISH |
| --- | --- | --- |
| Form Team / Define Goals / Data Collection | Week 1 | Week 5 |
| Data Preparation and Cleaning | Week 6 | Week 7 |
| EDA & Feature Engineering | Week 8 | Week 9 |
| Model Development (K-Means, Recommendation, Sentiment) | Week 10 | Week 11 |
| Presentation Preparation | Week 12 | Week 13 |
| Final Report & Submission | Week 14 | Week 14 |

RESOURCES

| PROJECT TEAM | Kayode Babalola: Project Lead / Sentiment Specialist Qianru Deng (Charlotte): Recommendation & Dashboard Specialist Damola Emmanuel Olayemi: Segmentation & Insights Lead Wangcheng Peng: EDA & Documentation Specialist Chinenye Alice Anieke: Feature Engineering & Marketing Specialist |
| --- | --- |
| SUPPORT RESOURCES | Dataset: Yelp Open Dataset (business, review, user, tip, check-in, photo JSON files) Collaboration Tools: Jira, Lark, GitHub, Google Drive Environment: Google Colab / VS Code |
| SPECIAL NEEDS | Tableau for visualization Google Colab Pro (to handle large datasets) Cloud storage for large data files |

COSTS

| COST TYPE | VENDOR / LABOR NAMES |  | RATE | QTY | AMOUNT |
| --- | --- | --- | --- | --- | --- |
| Labor – Data Analysts / Modelers | 5 Members |  | $40/hour | 5 × 150 hours | $30,000 |
| Software Tools | Tableau, Colab Pro |  | — | — | $500 |
| Cloud Storage | Google Drive |  | $20/month | 6 months | $120 |
| Miscellaneous | Documentation, Presentation |  | — | — | $300 |
|  |  |  | TOTAL COSTS |  | $30,920 |

| TYPE OF BENEFIT (select your own and/or use these) | BASIS OF ESTIMATE | ESTIMATED BENEFIT AMOUNT |
| --- | --- | --- |
| Improved Decision-Making | Identifying success/failure patterns from Yelp data | High |
| Cost Reduction | Early insight into failing businesses reduces investment risk | Moderate |
| Productivity Gains | Automation of analysis and insights for business owners | Moderate |
| Learning Value | Hands-on experience with ML, NLP, and visualization tools | Significant (Educational Benefit) |

Financial Summary / Business Case

| Estimated ROI | Not directly monetary (academic project) but provides substantial analytical, technical, and visualization experience. |
| --- | --- |
| Non-financial Considerations | - Enhances understanding of real-world data analytics workflows. - Builds teamwork and project management skills. - Creates a reusable analytics framework for future students. |

RISKS, CONSTRAINTS, AND ASSUMPTIONS

| RISKS | Incomplete Yelp data, low model accuracy, time constraints, limited computing resources, GitHub synchronization issues |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| CONSTRAINTS | Time-limited academic schedule, restricted computational power, dependency on free datasets |  |  |  |  |  |
| ASSUMPTIONS | Dataset is representative; team members contribute equally; tools (Colab, Tableau) remain accessible throughout the project |  |  |  |  |  |
| PREPARED BY |  | TITLE |  |  |  | DATE |
| Wangcheng Peng& Chinenye Alice Anieke |  | Documentation Specialist – Group 9 |  |  |  | November 1, 2025 |